SideRoom App Needs

Date: 2026-04-14

Current Working Decisions

- The current release path is Android first.

- The current store path is Google Play first.

- The safest backend plan is still one Supabase project for preview or staging and one separate Supabase project for production.

- The app is still not launch-ready.

- The product should keep prioritizing launch readiness, trust, accessibility, and moderation over new feature breadth.

- The real Supabase backend is still not connected in this workspace.

- The real support, privacy, terms, and account-deletion request URLs are still not filled in yet.

What Is Already True About The App

- Sign-in shell

- Email magic-link sign-in

- Google sign-in code wired in the mobile app

- Onboarding with handle creation and topic picking

- Home feed

- Search

- Post creation

- Post detail

- Comments

- Saves

- Votes and helpful reactions

- Reporting

- Blocking

- Inbox notifications

- Personal activity in the Me tab

- Staff moderation queue

- Author controls to mark a post resolved or reopen it

- Trust Center screen

- Policies and Support screen

- In-app self-serve account deletion for non-staff accounts

- Public account-deletion request path placeholder surfaced in release metadata and Policies and Support

Accessibility And Universal-Design Hardening Now In Place

- Shared form labels and helper text for the main auth, onboarding, search, composer, comment, and report flows

- Clearer loading, empty, success, warning, blocked, and error states

- Screen-reader announcements for major async outcomes

- Larger touch targets and stronger focus treatment in shared controls

- More descriptive accessibility labels and hints for buttons, chips, cards, moderation actions, and support links

- Explicit anonymous-posting explanation that does not rely on color alone

- Dedicated accessibility audit, baseline, and checklist docs in the repo

Security Hardening Already Completed

- Encrypted local auth session storage

- Secure device storage helpers

- Screenshot blocking where the device supports it

- Biometric relock where the device supports it

- Suspended and banned accounts are stopped at the app gate

- Supabase row-level security SQL has been written

- Protected RPC-based backend reads and actions were added for community, moderation, inbox, and personal activity flows

- Non-staff accounts have an in-app deletion path while staff deletion stays support-managed so moderation audit trails are preserved

- Dependency audit currently reports `0` known vulnerabilities

- `npm run doctor` currently passes `17/17`

Biggest Current Risks

- There is still no live Supabase project connected locally.

- There is still no local `.env` with the real Supabase URL and publishable key.

- Google sign-in still needs live provider setup and real-device testing.

- Release metadata still has placeholder support, privacy-policy, terms, account-deletion, and marketing values.

- Seed author data is still missing, so the generated launch-content SQL is still template-only.

- The full end-to-end loop still needs testing with multiple real accounts.

- Account deletion still needs real end-to-end backend validation with normal member accounts.

- Accessibility pass evidence and real-device smoke evidence are still pending human completion.

- Closed-beta validation has not been completed yet.

What Must Happen Before Upload

- The live Supabase project exists.

- All eight Supabase migrations are applied.

- The real Supabase URL and publishable key are in local env files.

- Email sign-in works against the real backend.

- Google sign-in works against the real backend on real Android devices.

- Onboarding works with real accounts.

- Posting, commenting, saving, voting, reporting, blocking, inbox, moderation, and resolve or reopen flows all work with real accounts.

- Account deletion works end to end for normal member accounts.

- Seeded launch content exists so the app does not feel empty.

- `npm run release:preflight` has no red blockers left except accepted external items.

- The privacy policy URL is live.

- The terms URL is live.

- The support email or support URL is live.

- The public support, privacy, and account-deletion pages match the appâ€™s real deletion behavior.

- Android preview and release builds pass real-device smoke testing.

- Accessibility checklist and real-device smoke evidence are completed.

- A closed beta happens before public release.

What Still Needs Owner Decisions

- Support email

- Support URL

- Privacy policy URL

- Terms URL

- Account-deletion request URL

- Marketing site URL

- Final brand and store-listing details

- Final moderation coverage plan for live users

- Final tester group for closed beta

Recommended Next Steps

1. Create the live Supabase project.

2. Apply all eight Supabase migrations, or use `supabase/bootstrap/full-setup.sql`.

3. Add the real Supabase URL and publishable key locally.

4. Turn on Google in Supabase auth providers and keep `sideroom://auth/callback`.

5. Run the full app flow with multiple real accounts.

6. Test account deletion with a normal member account against the real backend.

7. Add real seed-account emails and generate real launch-content SQL.

8. Replace the placeholder support, privacy-policy, terms, account-deletion, and marketing values in `config/release-metadata.json`.

9. Build a fresh Android preview build.

10. Run the accessibility checklist and the device smoke checklist on real Android phones.

11. Run moderation drills.

12. Run a closed beta before any public Google Play submission.

Current Source Of Truth

- `PROJECT_HANDOFF_2026-04-14.md`

- `docs/project-status.md`

- `docs/accessibility-and-launch-gap-audit.md`

- `docs/universal-design-baseline.md`

- `docs/security-baseline.md`

- `docs/supabase-setup.md`

- `docs/launch-readiness-plan.md`

- `docs/release-preflight.md`

- `docs/preview-build-runbook.md`

- `docs/device-smoke-checklist.md`

- `docs/google-play-submission-checklist.md`

- `config/release-metadata.json`

Bottom Line

- The app is real.

- The core loop is mostly built.

- The repo is in a healthier GitHub state than it was on 2026-03-27.

- The biggest missing pieces are still live backend setup, real device evidence, closed beta, and final public support and legal pages.

- The next critical step is live Supabase setup and real end-to-end testing.